**DMC**

**DATE: 3 August 2018**

**TIME: 13:00 – 17:00**

**ATTENDEES** Tom Gibbs, Elliot Chester, Henry Crofts

***GROUP MEETING @ PROGRAMMING LAB, ATRIUM***

**Meeting Aim:**

* Use client feedback and teams research to produce a list of 9 airship elements/voyage events to be included within the application as AR elements.

**Meeting Minutes:**

All team in attendance.

Team began by reviewing discussion with client at most recent client meeting regarding selection of events.

The client had agreed the areas of interest lied within the outward journey and this should be reflected in the allocation of the AR events between the two legs of the journey.

The events will be divided as:

* UK – USA, outward leg, AR events 1 -8.
* USA – UK, return leg, AR event 9.

A pool of voyage events and ship details were chosen. These were reduced in number according to the advice of Diss Museum, those most suitable for adaptation into minigames/overlaid visual effects, and most appropriate to engage the target audience.

The 9 selected AR events:

1. R34 take-off (and mini game)
2. R34 forward Gondola (and 3D view, overlaid effects)
3. Overview of the airship’s crew (and narrative)
4. Ex-crew member who smuggled himself aboard as a stowaway (narrative, dynamic visuals based on narrative)
5. Whoopsie the cat, smuggled on board by ex-crew member (and mini game)
6. Inclement conditions which interfered with navigation (and mini game)
7. Major, parachute descent to Roosevelt Field, New York (and mini game)
8. Airships landing in Roosevelt Field, New York (and mini game)
9. Airship’s Pullham homecoming (and overlaid visual effect)

Team arranged to meet for another jam development session, 10 August 2018 @ 12:00 to define a complete list of assets necessary to complete the project in full (not including stretch goals).

**Tasks for the current week:**

* **Elliot to produce asset list for AR events 1-3, ready for discussion at start of next group meeting.**
* **Henry to produce asset list for AR events 4-6, ready for discussion at start of next group meeting.**
* **Tom to produce asset list for AR events 7-9, ready for discussion at start of next group meeting.**